# SNAPN SPORTS V2 CODEX IMPLEMENTATION PLAN

v1.3 | Football Life expansion | No fake completion

# 0. Absolute Rules for Codex

구현 완료 판정은 코드 존재가 아니라 route/API/test/runtime evidence로 한다.

기존 Community/Auth/Team/Schedule을 임의 재작성하지 말고 먼저 Inventory와 write ownership을 확정한다.

삭제/대규모 migration 전 backup + rollback.

EPTS/Camera/Sports AI는 일반 사용자에게 HARD OFF.

Mock/demo 숫자를 production route에 연결하지 않는다.

각 Phase 종료 시 Acceptance Gate 보고서와 실패 항목을 남긴다.

# Phase 0 — Repository Audit & Freeze

## Tasks

framework/package/runtime 확인.

DB schema/Auth/session/cookie/token 조사.

current Player/Manager/Guardian/Team/Schedule/Attendance/Community/Media 기능 inventory.

Community endpoint, sorting, pagination, visibility, moderation, media ownership 실사.

existing Match/competition concepts 조사.

file/object storage/CDN 조사.

migration/rollback map.

## Required outputs

`MASTER_GAP_ANALYSIS_V2.md`

`LEGACY_WRITE_OWNERSHIP_MATRIX.md`

`COMMUNITY_PARITY_INVENTORY.md`

`DB_MIGRATION_ROLLBACK_MAP.md`

`ROUTE_API_INVENTORY.json`

## Gate

추측으로 “없음/완료” 판정 0건.

# Phase 1 — Identity / Role / Credential / Permission / Safeguarding

## Build order

Public account_type PLAYER/MANAGER.

Manager role preference model.

RoleCredential/VerificationCase.

RoleGrant.

Authorization/DataScope middleware/policy.

Guardian invite/consent.

E40 Safeguarding baseline policy + block/report skeleton.

## Mandatory negative tests

self-select CLUB_DIRECTOR -> organization data deny.

expired credential -> grant suspended.

agent without player permission -> portfolio deny.

referee -> unrelated athlete growth deny.

external agent/referee -> minor direct DM deny.

# Phase 2 — Legacy Adapter / Community Parity / Communication / Offline / Privacy

`/v2/community/*` Adapter contract 먼저.

legacy feed order와 pagination parity snapshot test.

report/block/media visibility parity.

Offline Journal + `/v2/sync/batch`.

Privacy request/lifecycle job skeleton.

E39 operational communication thread/message/announcement core + safeguarding check.

## Gate

V2 Community의 기능 누락 0 또는 명시적 exception list.

operational Communication이 Community visibility/store로 섞이는 경로 0.

offline session event loss 재현 0.

# Phase 3 — Match & Competition

CompetitionRuleSet version.

Match aggregate/state machine.

roster/lineup.

append-only events/corrections.

referee assignment/report.

Player/Coach/Club/Referee/Agent projections.

## Gate

score projection이 event replay로 재현.

FINALIZED 직접 수정 불가.

# Phase 4 — My Football World

## Build vertical slice first

GET /v2/stadium/home -> mobile Spatial Home.

Stadium Exterior/Fast Entry.

Formation/position coordinate mapping.

My Player visual priority.

Home State primary CTA.

2D Static fallback.

Asset manifest/cache minimal.

## Performance gate

shell usable p75 <=2.5s target.

Fast Entry key info <=3s.

core asset failure does not block navigation.

# Phase 5 — Stadium DIY / Analytics

10 Style Families / 20 presets.

compatibility validator.

Score/Validate.

step-by-step builder.

save/restore.

product analytics events: stadium entry, community, training, video, return visit.

# Phase 6 — Training / Tactical / Video / Career Passport

Schedule/Training detail.

2D Plan/Tactical editor.

Session timer/set/rest/note + offline.

video library/media permission.

E36 Career Passport canonical event/provenance + sensor-independent timeline.

## Gate

EPTS flag OFF 상태에서 주요 사용자 흐름 100% 가능.

# Phase 7 — Football Life / Communication / Manager Workspaces

E39 advanced Communication: opportunity-mediated thread, role-specific inbox, correction/read UX.

E37 Scouting consent/opportunity domain + Career Passport share projection.

Coach Ground/Plan/Session/Review.

Team Manager Home/Schedule/Squad/Comms.

Club Director Club/Teams/People/Business.

Referee Today/Matches/Match Center/Report.

Agent Home/Players/Portfolio/Opportunities.

Analyst Review/Reports/Search.

# Phase 8 — Search / Earthus Context / Hardening

## Search

index minimal fields.

visibility prefilter + post authorization.

## Optional Earthus context

E35 behind `EARTHUS_CONTEXT_ENABLED`.

SnapN direct public-data adapters 금지.

Earthus provider client + normalized context projection.

source/freshness metadata.

timeout/stale/unavailable soft fallback.

## Hardening

permission bypass/security.

export/delete cascade.

signed media URL.

cache invalidation.

accessibility/reduce motion.

crash/performance telemetry.

# Phase 9+ — Hardware / AI separately approved

EPTS/Camera/Evidence AI는 별도 PoC와 release approval 없이 시작하지 않는다.

# PR Definition of Done

각 PR은 최소 다음을 포함한다.

Scope/Engine/Algorithm IDs.

API/schema migration 영향.

Unit/contract/integration tests.

permission negative test.

loading/empty/error/offline state if UI.

Feature Flag if incomplete/gated.

rollback note.

screenshots/runtime evidence for UI.

# Stop Conditions

Codex는 다음 상황에서 구현을 멈추고 보고해야 한다.

Legacy DB ownership 불명확.

기존 Community behavior와 문서가 충돌.

destructive migration이 rollback 없이 필요.

미성년자 permission 요구가 불명확.

EPTS/Camera SDK를 production에 켜야만 진행 가능.

실제 공식 경기장/구단 IP asset 사용 여부 불명확.

# v1.3 Required Implementation Evidence

## Career Passport

`CAREER_EVENT_SOURCE_MAP.md`

source event idempotency tests.

team migration + deleted media + correction tests.

## Scouting

`SCOUTING_VISIBILITY_MATRIX.md`

minor default deny test.

revoked guardian consent invalidates discovery immediately.

opportunity eligibility reason-code tests; no hidden ability score.

## Communication

`COMMUNICATION_THREAD_CONTEXT_MAP.md`

same announcement idempotency/fanout test.

push outage does not lose canonical message.

## Safeguarding

`MINOR_CONTACT_NEGATIVE_TEST_MATRIX.md`

Agent -> unrelated minor DM DENY.

Referee -> athlete private contact DENY unless explicit mediated policy.

verified Coach -> own team operational message policy test.

block/report state overrides normal RoleGrant capability.

## Earthus

provider timeout test.

stale cache test.

schema version mismatch test.

Training/Match route remains usable when context unavailable.