# SNAPN SPORTS V2 LEGACY MIGRATION MATRIX

v1.4 · Evidence-based Migration / Cutover / Rollback

# 0. 중요한 제한

현재 첨부 개발 정본은 Legacy 기능 범주를 설명하지만 실제 Legacy DB table/column/route 이름을 제공하지 않는다. 따라서 아래 Matrix의 Legacy Source Identifier는 READ-ONLY Audit에서 채워야 하며, Codex가 추정하여 확정하면 안 된다.

# 1. Migration State Machine

INVENTORY → ADAPTER_READ → SHADOW_WRITE → DUAL_VERIFY → CUTOVER → DECOMMISSION

↘ ROLLBACK_READY ↙

# 2. Domain Migration Matrix

| Domain | Legacy evidence required | V2 owner | Initial mode | Cutover Gate |
| --- | --- | --- | --- | --- |
| Auth/User | auth provider, user IDs, login/session behavior | core.users | adapter/read-through | account match + login E2E |
| Organization/Team | org/team keys, membership, season | core.organizations/teams | adapter read | row counts + membership parity |
| Player Profile | profile, position, number, history | core.athlete_profiles/team_memberships | adapter read | player projection parity |
| Guardian | existing parent links/consent behavior | guardian_links/consent_records | adapter + controlled migrate | minor access negative tests |
| Schedule | training/match/event dates + recurrence/change behavior | football.schedule_events | adapter read | calendar parity + notification parity |
| Attendance | response/check-in semantics | football.attendance | adapter read | status mapping approved |
| Training Program | existing 40 programs/10 courses or actual equivalent | training_plans/revisions | reference import | template version audit |
| Match Records | existing match/result/event semantics | football.matches/events | adapter read | canonical match map |
| Community | all current feed/post/comment/media/moderation features | Community Adapter then V2 tables | LEGACY WRITE OWNER | Community Parity Gate PASS |
| Media | storage keys, URLs, permissions, thumbnails | media.assets | metadata adapter | asset access + checksum sample |
| Notifications | push/in-app thread/read/response | platform.notifications | parallel/shadow | delivery/read parity |
| Roles/Admin | legacy staff/admin privileges | role grants + admin cases | manual verified mapping | no privilege escalation |

# 3. Evidence Pack per Domain

Code references: route/controller/service/repository paths.

DB evidence: table/column/index/constraint and representative non-sensitive counts.

Runtime evidence: API request/response or UI flow screenshots/logs where allowed.

Write ownership: which system is authoritative during each stage.

Rollback: concrete restore/reverse-route procedure and tested timestamp.

Parity exceptions: owner, reason, user impact, approval, expiration.

# 4. Identifier Mapping Rules

Legacy primary IDs are stored as legacy_source_ref or mapping table; do not reuse opaque legacy IDs as V2 UUID primary keys unless audit proves safe.

Migration must be idempotent. Re-running a batch cannot create duplicate athlete/team/post/media objects.

Time values preserve original timezone/offset semantics and original created/updated timestamps where legally/technically appropriate.

Deleted/suspended/hidden records require explicit state mapping; absence is not treated as deletion.

Community ordering cursor must remain stable during parity phase.

# 5. Cutover Checklist

| Check | Required proof |
| --- | --- |
| Backup | restorable backup + checksum/size + restore drill |
| Freeze window | approved write freeze or dual-write plan |
| Counts | source/target counts with explained exclusions |
| Referential integrity | orphan count 0 or approved exceptions |
| Permission | negative tests for other athlete/team/tenant |
| Parity | golden scenario + production sample comparison |
| Rollback | re-route/read-owner reversal tested |
| Monitoring | error/latency/mismatch dashboards active |