SNAPN SPORTS V2

CODEX FRONTEND EXECUTION DIRECTIVE

v1.6 · READ-ONLY Audit → Stack Binding → Phased Frontend Implementation

Implementation Lock · Mobile-first · 3D-first but not 3D-only · 2026-08-27

This document locks logical frontend architecture. Actual framework/library binding is decided only after READ-ONLY audit of the current repository.

# 0. Mission

승인된 V2 계약을 기준으로 실제 Frontend를 구현하되 Legacy behavior, future sensor metrics, role authority를 임의 생성하지 않는다.

# 1. Step 0 — READ-ONLY First

Application code 수정 금지.

Framework/version, router, auth/session, state/query, local persistence, offline, media upload, 3D runtime, design system, test/build를 inventory.

아래 7개 Audit 산출물 작성 후 승인 전까지 대규모 refactor/migration 금지.

FRONTEND_STACK_INVENTORY.md
FRONTEND_ROUTE_INVENTORY.md
FRONTEND_STATE_DATA_FLOW.md
FRONTEND_3D_ASSET_AUDIT.md
FRONTEND_COMMUNITY_PARITY_AUDIT.md
FRONTEND_GAP_ANALYSIS_v1.6.md
FRONTEND_STACK_BINDING_v1.6.md

# 2. Hard Rules

Public signup = PLAYER / MANAGER only. Guardian = invite-only.

Role preference never grants privileged workspace.

Player nav = HOME / TRAINING / COMMUNITY / VIDEO / MORE.

Community = Legacy parity first; Feed Intelligence OFF.

EPTS / Camera AI / Sports AI = NOT_RENDERED before release approval.

Fake ratings/GPS/heart-rate/recovery/AI confidence/injury probability 금지.

No 3D-only core task; Static/2D equivalent mandatory.

Existing framework/router/state library를 reference scaffold 때문에 교체 금지.

Acceptance evidence 없이 phase 완료 선언 금지.

# 3. Phase F1 — Shell / Identity / Role Projection

Session restore

GET /v2/me + /v2/features

PLAYER/MANAGER signup

Guardian invite

Role preference/verification

Verified role switcher

# 4. Phase F2 — Community Parity

Legacy feed/order/pagination

post/comment/reaction/media

visibility/report/block

Feed Intelligence remains OFF

# 5. Phase F3 — My Football World

FULL/FAST/LIGHT/STATIC

Asset loader

Pitch/My Position/Formation/Scoreboard

Semantic bridge

Server formation snapshot only

# 6. Phase F4 — Stadium Builder

Guided stepper

Compatibility/forbidden alternatives

Draft preservation on version conflict

No prohibited real-stadium assets

# 7. Phase F5 — Training / Match Field UX

Coach Session offline

Referee Match Center offline

sync/batch recovery

No future device panels

# 8. Phase F6 — Manager Workspaces

Coach

Team Manager

Club Director

Referee

Agent

Analyst

Deep link guard parity

# 9. Phase F7 — Football Life

Career Passport

Opportunity

Communication

Safeguarding projection

Mediated contact for blocked minor direct contact

# 10. Phase F8 — Hardening

Accessibility

Dynamic type

Reduce motion

Responsive

Error registry coverage

Golden tests

Performance

Analytics privacy

# 11. Completion Evidence Required

Changed files

Routes/screens implemented

API operationIds bound

Automated tests/results

Screenshots/golden diff

Performance numbers where applicable

Known gaps/deferred items

Proof hard-disabled future features are absent

# 12. Stop Conditions

Legacy community behavior unknown

Repository stack conflicts with proposed scaffold

OpenAPI lacks required operation

Role/consent/safeguarding capability ambiguous

3D asset licensing/source unclear

Implementation would require synthetic EPTS/AI data