# SNAPN SPORTS V2 CODEX EXECUTION DIRECTIVE

v1.4 · Read-only Audit First / Evidence-based Implementation / No Fake Completion

# 0. Mission

v1.4 package를 최상위 Implementation Lock으로 사용한다. 목적은 새 기능을 창작하는 것이 아니라 실제 저장소를 증거 기반으로 감사하고, physical contracts와 release gates를 순서대로 구현하는 것이다.

# 1. 절대 규칙

처음 작업은 READ-ONLY AUDIT이다. 기존 파일 삭제/대규모 refactor/migration을 시작하지 않는다.

Legacy Community table/route를 문서로 추정하지 않는다. 실제 코드/DB/runtime evidence로 Inventory를 만든다.

PLAYER/MANAGER 공개 가입, RoleGrant 분리, Community parity, Earthus soft dependency, EPTS/Camera/AI HARD_DISABLED를 변경하지 않는다.

권한 판단은 서버에서 수행한다. UI hide는 보안이 아니다.

모든 phase 완료 주장에는 test evidence와 acceptance report가 필요하다.

# 2. 첫 실행 산출물 - 코드 변경 전

docs/v2/audit/

MASTER_GAP_ANALYSIS_v1.4.md

LEGACY_SYSTEM_INVENTORY.md

LEGACY_DB_MAP.md

LEGACY_AUTH_MAP.md

COMMUNITY_CURRENT_PARITY_INVENTORY.md

MATCH_TRAINING_CURRENT_MAP.md

MEDIA_STORAGE_CURRENT_MAP.md

ROLE_PERMISSION_CURRENT_MAP.md

WRITE_OWNERSHIP_MAP.md

BACKUP_ROLLBACK_PLAN.md

RISK_REGISTER.md

# 3. Audit Report 최소 증거

| Finding | Evidence mandatory |
| --- | --- |
| Framework/dependencies | package files + versions |
| Auth/session | middleware/provider/config paths |
| DB schema | migration/schema/ORM + DB introspection if authorized |
| Community | routes/services/tables/UI/ordering/pagination/moderation |
| Media | upload/storage/access/thumbnail flow |
| Schedule/attendance | routes/tables/status semantics |
| Match | existing match/result/event behavior |
| Admin | role/permission/admin capabilities |
| Deployment | current env/config/backups/CI evidence |

# 4. Implementation Order

L0 Audit/Freeze and backup/rollback proof.

L1 Create physical schema migrations for new V2-owned tables; no Legacy cutover.

L1 Implement Auth/Role Verification/RoleGrant/Authorization/Safeguarding + negative tests.

L2 Implement Legacy Adapter and Community parity routes while Legacy remains owner.

L2 Implement Offline Sync and Privacy Lifecycle.

L3 Implement canonical Match/Competition + Training state/event contracts.

L4 Implement My Football World, Formation binding, Stadium assets, Static fallback.

L5 Implement Career Passport, Team Communication, Scouting/Opportunity consent flow.

L6 Implement Admin/Ops Console and observability.

L6 Run migration shadow/dual verification; cutover only if gate passes.

L7 Staging soak, full release gate, canary/rolling release.

# 5. Required PR Evidence

| PR type | Evidence |
| --- | --- |
| DB migration | forward SQL, rollback/forward-fix, index impact, migration test |
| API | OpenAPI diff, contract tests, permission negatives |
| UI | component state matrix, loading/error/offline/forbidden screenshots/tests |
| Community | parity test report |
| Role/Safety | negative test matrix |
| Migration | counts/mismatch/rollback drill |
| Performance | before/after p75/p95/device tier |
| Feature flag | default/off state and hard-gate test |

# 6. Completion Language

“완료”는 코드가 존재한다는 뜻이 아니다. Acceptance Criteria, automated/manual tests, logging/monitoring, rollback/fallback, permission/security proof가 모두 PASS일 때만 DONE으로 기록한다.

# 7. Final Release Blockers

다른 미성년자 데이터/영상/Community private content leakage.

Role self-escalation or tenant boundary bypass.

Community parity loss or migration data loss.

Offline duplicate/loss in training/match events.

EPTS/Camera/AI route/UI exposure before release approval.

Consent revoke 이후 계속 접근 가능.

Backup/restore/rollback 미검증.

Golden Scenario suite 또는 P0 Release Gate 실패.