SNAPN SPORTS V2
CODEX FRONTEND EXECUTION DIRECTIVE

v1.7 · Graphite Stadium UI · 2026-08-27

# Mission

Implement V2 frontend against approved contracts without inventing legacy behavior, future sensor metrics, or unauthorized role access.

# Step 0 — READ-ONLY first

Do not edit application code. Produce:

FRONTEND_STACK_INVENTORY.md

FRONTEND_ROUTE_INVENTORY.md

FRONTEND_STATE_DATA_FLOW.md

FRONTEND_3D_ASSET_AUDIT.md

FRONTEND_COMMUNITY_PARITY_AUDIT.md

FRONTEND_GAP_ANALYSIS_v1.7.md

FRONTEND_STACK_BINDING_v1.7.md

Audit framework/version, mobile/web targets, router, auth/session restore, state/query libraries, local persistence, offline strategy, OpenAPI client, media upload, 3D runtime/asset pipeline, design system, tests, build/release.

# Hard rules

Public signup = PLAYER / MANAGER only.

Guardian is invite-only.

Role preference never grants privileged workspace.

Player bottom nav = HOME / TRAINING / COMMUNITY / VIDEO / MORE.

Community behavior is legacy parity first.

Visual theme = Graphite Stadium UI. Do not restore dark navy / near-black blue surfaces.

All colors must come from v1.7 semantic design tokens; do not hardcode per-screen hex colors.

Standard and High Contrast Graphite must render the same information and actions.

EPTS / Camera AI / Sports AI = NOT_RENDERED until release approval.

No fake ratings, GPS, heart-rate, recovery, AI confidence or injury probability.

No 3D-only core task; Static/2D equivalent mandatory.

Do not replace the existing framework/router/state library merely because the reference scaffold differs.

Do not claim completion without acceptance evidence.

# Phase F1 — Shell / Identity / Role Projection

Bind session restore, GET /v2/me, GET /v2/features, PLAYER/MANAGER signup, Guardian invite, Role preference, verification status and verified role switcher.

# Phase F2 — Community Parity

Bind existing/adapter community feed, post, comment, media, visibility, report and block behavior. Preserve ordering/pagination. Feed Intelligence remains OFF.

# Phase F3 — My Football World

Apply Graphite Stadium UI to App Shell, Stadium overlays, My Player Card, Formation, Scoreboard and bottom navigation. Stadium/Pitch is the visual hero; UI surfaces must remain legible on low-contrast displays.

Implement FULL/FAST/LIGHT/STATIC entry modes, asset loader, Pitch, My Position, Team Formation, Scoreboard, Spatial navigation bridge. Use server formation snapshot only.

# Phase F4 — Stadium Builder

Implement guided STYLE -> BOWL -> ROOF -> STAND -> SEAT -> FACADE/LIGHT -> ENVIRONMENT. Preserve draft on version conflict. Do not expose prohibited real-stadium assets.

# Phase F5 — Training / Match Field UX

Coach Session and Referee Match Center with durable offline event log and sync/batch recovery. Keep future device panels absent.

# Phase F6 — Manager Workspaces

Coach, Team Manager, Club Director, Referee, Agent, Analyst route shells only from verified grants. Deep links use same guards.

# Phase F7 — Football Life

Career Passport, Opportunity, Communication, Safeguarding projections. Minor direct contact must follow server gate and mediated route.

# Phase F8 — Hardening

Accessibility, dynamic type, reduce motion, responsive, error registry coverage, visual golden tests, performance, analytics privacy, release evidence. Include standard_graphite + high_contrast_graphite at low brightness, grayscale, and stadium-scene background conditions.

# Completion evidence required per phase

changed files

routes/screens implemented

API operationIds bound

automated tests and results

screenshots/golden diff when visual

performance numbers where applicable

known gaps / deferred items

explicit proof future hard-disabled features are absent

# Stop conditions

Stop and report instead of guessing when:

legacy community behavior is unknown,

repository stack conflicts with a proposed scaffold,

OpenAPI lacks required operation,

role/consent/safeguarding capability is ambiguous,

3D asset licensing/source is unclear,

an implementation would require synthetic EPTS/AI data.